DRISHTI

Government Deployment & Operational Adoption Blueprint

From Proof-of-Concept to Gujarat-Scale Intelligent CCTV Infrastructure

Purpose: A practical blueprint for how Drishti could be piloted, governed, operated, evaluated, and progressively expanded across existing government CCTV infrastructure.

Sentinel Gujarat • Additional Submission Document
This document complements the Solution Presentation and High-Level Design; it focuses on adoption and operations rather than repeating the architecture.

# 1. Executive Deployment Vision

Drishti is positioned as an intelligence and orchestration layer over existing CCTV infrastructure. A government deployment should therefore avoid a “replace everything first” approach. Instead, cameras and departments can be onboarded progressively, with the platform proving interoperability, operational value, AI usefulness, security, and reliability at each stage.

| Existing CCTV & VMS ↓ | Drishti Integration Layer ↓ | AI + Events ↓ | Operator Workflows ↓ | Investigation & Response |
| --- | --- | --- | --- | --- |

The deployment principle is simple: preserve useful existing infrastructure, standardize access through Drishti, turn video into searchable events, and expand only after measurable pilot outcomes are demonstrated.

## Deployment principles

Integrate before replacing: use existing cameras, feeds, VMSs and networks wherever technically feasible.

Pilot with diversity: include different vendors, codecs, resolutions, locations and network conditions.

Human-in-the-loop: AI should prioritize and organize information; authorized personnel remain responsible for operational decisions.

Evidence before scale: each phase should produce technical and operational evidence for the next phase.

Separate current capability from future production architecture: PoC behavior must not be presented as statewide capacity.

# 2. Adoption Journey: PoC → Pilot → Statewide

A staged rollout reduces technical and organizational risk. The same platform can mature while the number of cameras and participating departments increases.

| PoC ↓ | Controlled Pilot ↓ | City / Department Expansion ↓ | Regional Deployment ↓ | Statewide Platform |
| --- | --- | --- | --- | --- |

| Stage | Primary objective | Typical activities | Go / No-Go evidence |
| --- | --- | --- | --- |
| PoC | Prove the core workflow | Feed ingestion, AI detection, ANPR, alerts, GIS, audit | Core workflow is repeatable |
| Pilot | Prove interoperability and operations | Diverse cameras, operators, watchlists, failure handling | Stable operation under representative conditions |
| City / Department | Prove multi-department value | More cameras, department ownership, role-based access | Operational procedures work at larger scope |
| Regional | Prove distributed processing | Regional GPU/edge architecture, metadata transport, HA | Regional scale and recovery behavior validated |
| Statewide | Institutionalize the platform | Governance, production security, statewide onboarding | Production readiness and governance sign-off |

# 3. Recommended Pilot Design

The first government pilot should not simply choose the easiest cameras. It should deliberately test the conditions that the statewide system will eventually face.

| Pilot dimension | What to include | Why it matters |
| --- | --- | --- |
| Camera diversity | Multiple vendors / VMS types and protocols | Tests interoperability rather than one-vendor success |
| Locations | Traffic junctions, public areas, offices/checkpoints where permitted | Tests different scene types |
| Image quality | Good and difficult feeds | Tests confidence handling and operator verification |
| Network | Stable and constrained links | Tests reconnect and bandwidth behavior |
| AI workload | Vehicle-heavy and mixed scenes | Tests detection, tracking and ANPR workflow |
| Operations | Different authorized user roles | Tests RBAC and practical workflows |
| Failure cases | Camera/network/service interruptions | Tests recovery rather than only happy-path behavior |

## Pilot success should be measured, not assumed

The pilot should establish a baseline and then measure:

camera onboarding success rate

stream availability and reconnect behavior

useful ANPR read rate by camera condition

alert latency and false-alert rate

operator workload and investigation workflow time

GPU utilization and processing load

network/bandwidth behavior

system availability and recovery

# 4. 30 / 60 / 90-Day Implementation Roadmap

| Period | Focus | Key outputs |
| --- | --- | --- |
| Days 0–30 | Discovery & integration | Camera inventory; connectivity assessment; protocol/authentication mapping; pilot onboarding; baseline measurements |
| Days 31–60 | Operational pilot | AI policies; ANPR/watchlist workflow; alerts; GIS investigation workflow; RBAC; operator training; failure drills |
| Days 61–90 | Production-readiness assessment | Scale test; reliability results; security review; operating procedures; lessons learned; expansion decision |

| Discover ↓ | Integrate ↓ | Operate ↓ | Measure ↓ | Harden ↓ | Expand |
| --- | --- | --- | --- | --- | --- |

# 5. Department & Camera Onboarding Playbook

Every department should follow the same onboarding lifecycle. This turns heterogeneous CCTV infrastructure into a predictable operational process.

| Department Request ↓ | Camera Inventory ↓ | Protocol / VMS Discovery ↓ | Connectivity + Authentication ↓ | Catalogue Registration ↓ | Health Check ↓ | AI Policy + Operator Access ↓ | Go Live |
| --- | --- | --- | --- | --- | --- | --- | --- |

## Camera onboarding record

| Field group | Examples / purpose |
| --- | --- |
| Identity | Camera ID, department, ownership, site |
| Location | GPS coordinates, address/zone, operational area |
| Video | RTSP/HLS/WebRTC availability, codec, resolution, source characteristics |
| Connectivity | Network path, latency/reliability considerations, firewall/NAT requirements |
| Security | Approved authentication method; credentials remain server-side |
| AI policy | Enabled analytics, sampling policy, watchlist applicability |
| Operations | Health status, maintenance owner, escalation path |

# 6. AI Governance: What Happens When AI Is Wrong?

A government surveillance platform must treat AI output as decision support, not as an unquestionable conclusion. Low-confidence detections and OCR should remain identifiable as uncertain, and operational actions should be subject to authorized human verification.

| Video ↓ | AI Detection ↓ | Confidence / Quality Check ↓ | Event / Alert ↓ | Human Verification ↓ | Confirm / Dismiss ↓ | Audit |
| --- | --- | --- | --- | --- | --- | --- |

| Situation | System behavior | Operator responsibility |
| --- | --- | --- |
| High-confidence useful event | Surface event prominently | Verify context and take authorized action |
| Uncertain plate OCR | Retain uncertainty / avoid forced plate identity | Review frame or additional sightings |
| Watchlist match | Generate alert according to configured policy | Validate match before operational escalation |
| Repeated sighting | Associate with existing vehicle track/event where supported | Use journey context rather than a single frame |
| False alert | Allow dismissal / resolution and record action | Provide feedback and preserve audit trail |

# 7. Data Lifecycle & Evidence Discipline

Drishti should distinguish transient video processing from persistent intelligence. Not every frame needs to become a stored record. The operational value comes from retaining the right metadata and selected evidence while respecting the applicable retention and access policy.

| Live Camera ↓ | Frame / Stream Processing ↓ | Detection / ANPR Event ↓ | Investigation Record ↓ | Selected Evidence ↓ | Retention / Archive / Deletion Policy |
| --- | --- | --- | --- | --- | --- |

| Data type | Role | Recommended treatment |
| --- | --- | --- |
| Live video | Real-time observation and AI input | Process as required; do not imply automatic long-term storage |
| AI metadata | Searchable intelligence: camera, timestamp, track, plate where reliable | Store according to operational and policy requirements |
| Alerts | Prioritized operational events | Persist status, resolution and audit information |
| Investigation records | Human-led case context | Access-controlled and retained according to applicable policy |
| Evidence | Selected material needed for an investigation | Controlled evidence storage with integrity/access controls |

# 8. Operational Playbooks

## 8.1 Stolen / Watchlisted Vehicle

| Vehicle enters camera view ↓ | YOLO26 + ByteTrack ↓ | Plate detection + PaddleOCR ↓ | Normalize + match ↓ | Alert ↓ | Human verification ↓ | Journey / GIS investigation |
| --- | --- | --- | --- | --- | --- | --- |

## 8.2 Camera Goes Offline

| Health check fails ↓ | Mark camera unhealthy ↓ | Reconnect / retry ↓ | Recover? ↓ | Resume stream + AI ↓ | Escalate if persistent |
| --- | --- | --- | --- | --- | --- |

The important operational principle is that camera failure should become an observable system event, not a silent gap.

## 8.3 Multi-Camera Journey

| Plate sighting A ↓ | Timestamped sighting ↓ | Plate sighting B ↓ | Chronological correlation ↓ | GIS route visualization ↓ | Operator investigation |
| --- | --- | --- | --- | --- | --- |

# 9. Human + AI Operating Model

| Role | Primary responsibility | Drishti support |
| --- | --- | --- |
| Control-room operator | Monitor prioritized events and live cameras | Camera wall, alerts, verification |
| Traffic officer / command center | Investigate traffic-related sightings | ANPR, journey search, GIS |
| Crime branch / cyber cell | Investigate vehicle movement and watchlist events | Historical search, correlation, audit trail |
| System administrator | Manage users, permissions, system configuration | RBAC, health and administration |
| Department camera owner | Maintain source-camera information and operational status | Catalogue and ownership metadata |

This division prevents the platform from becoming “AI-only.” Drishti is most useful when it connects machine-generated events with a clear human operating procedure.

# 10. Scaling the Operating Model

The approximate 80,000-camera challenge scale should be treated as a production design target, not as a claim about the capacity of the current PoC workstation. The adoption model should therefore scale the operating architecture in stages.

| Camera / NVR Edge ↓ | Regional Processing ↓ | Central Intelligence ↓ | Department / Operator ↓ | Investigation / Response |
| --- | --- | --- | --- | --- |

| Layer | Primary role | Why it scales |
| --- | --- | --- |
| Edge / site | Ingest, basic processing and local resilience where appropriate | Avoids sending every raw frame to the center |
| Regional | GPU-heavy inference, track/metadata processing | Pools compute and reduces central bottlenecks |
| Central | Search, watchlists, correlation, GIS, governance and operator services | Centralizes intelligence rather than all raw video |
| Operator | Consumes prioritized events instead of continuously inspecting every feed | Reduces manual monitoring burden |

# 11. Security & Governance Checklist

| Control area | Deployment expectation |
| --- | --- |
| Identity | Role-based access with named users and appropriate administrative controls |
| Streaming credentials | Keep upstream credentials server-side; never expose them in browser URLs or logs |
| Transport security | Use secure transport and service-to-service protections in production |
| Audit | Record security-sensitive and operational actions in an auditable trail |
| Least privilege | Give departments/operators only the camera/data access required for their role |
| AI governance | Record confidence/uncertainty and preserve human verification for consequential actions |
| Secrets | Use protected environment/secret management; never commit credentials |
| Production hardening | Apply SSO/AD, mTLS, HSM and stronger key management where required by deployment policy |

# 12. Risk Register

| Risk | Impact | Mitigation / design response |
| --- | --- | --- |
| Legacy / heterogeneous cameras | High | Protocol/VMS integration layer; phased onboarding |
| Poor image quality | High | Quality checks, confidence handling, human verification |
| Unstable connectivity | High | Reconnect strategy, health monitoring, edge/regional processing |
| AI false positives | High | Thresholds, contextual correlation, human-in-loop, audit |
| Vendor lock-in | Medium/High | Hardware-agnostic integration and standardized metadata |
| Central compute bottleneck | High | Edge/regional GPU architecture and distributed processing |
| Credential leakage | High | Server-side proxying and secret management |
| Database / service failure | High | HA, backups, monitoring and recovery procedures in production |
| Operator overload | Medium/High | Event prioritization, filters, watchlists and workflow design |

# 13. Go-Live Checklist

Camera ownership and department contact are recorded.

Source connectivity and authentication have been validated.

Camera metadata and location are complete enough for operations.

Live viewing works through the approved secure path.

AI processing policy is explicitly configured for the camera.

ANPR behavior and uncertainty handling are understood by operators.

Watchlist source and update process are defined.

Alert escalation and resolution workflow is defined.

User roles and least-privilege access are configured.

Audit logging is enabled and review responsibility is assigned.

Failure/reconnect behavior has been exercised.

Retention/evidence rules are approved before production use.

Pilot results are recorded before adding the next deployment cohort.

# 14. What Gujarat Gets From This Approach

The main benefit is not simply a new camera viewer. The deployment model creates a common operational layer over fragmented CCTV infrastructure.

| Existing challenge | Deployment outcome with Drishti |
| --- | --- |
| Fragmented camera systems | Common catalogue, access and operational workflow |
| Manual monitoring | Prioritized events and searchable vehicle intelligence |
| Manual vehicle investigation | ANPR history and multi-camera journey reconstruction where data permits |
| Different departments | Department-aware ownership and access model |
| Difficult statewide scaling | Edge/regional/central architecture that can grow incrementally |
| Unclear AI accountability | Human verification, confidence handling and audit trail |
| High migration risk | Phased onboarding instead of immediate infrastructure replacement |

# 15. Recommended Next-Step Sequence

| 1. Select Pilot Sites ↓ | 2. Inventory & Integrate ↓ | 3. Establish Baseline ↓ | 4. Operate 30–60 Days ↓ | 5. Measure & Harden ↓ | 6. Expand by Cohort ↓ | 7. Regional / Statewide |
| --- | --- | --- | --- | --- | --- | --- |

Each expansion cohort should carry forward the lessons, integration templates, operating procedures, security controls and measured results from the previous stage. This turns statewide deployment into a repeatable engineering process rather than a single high-risk migration.

# 16. Final Position

Drishti should be adopted as a progressive intelligence layer over Gujarat’s existing CCTV ecosystem: integrate first, prove value, measure operational behavior, harden the platform, and then scale.

The approach deliberately separates what can be demonstrated in the current PoC from what belongs in a production statewide architecture. That distinction makes the deployment plan more credible: the pilot proves the workflow, while the production roadmap provides a controlled path toward distributed processing, stronger security, multi-department governance and large-scale operations.

Drishti • Government Deployment & Operational Adoption Blueprint